Incident Timeline Reconstructor: Stage-Wise Workplan

Step-by-Step Implementation Roadmap & Engineering Strategy

Stage 1: Setup, Schemas & Mock Data Suite

Stage Objective: Establish the foundational directory structure, define the Canonical Event Schema, and prepare local synthetic datasets for offline testing.

| Task ID | Task Name | Detailed Action Items |
| --- | --- | --- |
| Task 1.1 | Project Setup & Environment Initialization | Create a Python 3.11 virtual environment, initialize a Git repository, and define dependencies (FastAPI, Pydantic v2, Uvicorn, Jinja2, Requests, SQLite). |
| Task 1.2 | Define Canonical Event Record (Pydantic Schema) | Design the standard JSON schema that all raw logs will be transformed into (fields: timestamp_utc, host, user, source_ip, event_type, log_source, raw_ref). |
| Task 1.3 | Create Ground-Truth Test Suites | Organize synthetic logs into test folders (e.g., data/sample_phishing_01/) containing raw email headers, DNS logs, web proxy logs, Wazuh JSON alerts, and CloudTrail entries. |

Stage 2: Local LLM Infrastructure & Extraction Module

Stage Objective: Configure local Ollama service for offline execution and build parsers/LLM wrappers to convert unstructured logs into Canonical Event Records.

| Task ID | Task Name | Detailed Action Items |
| --- | --- | --- |
| Task 2.1 | Ollama Service Configuration | Install Ollama locally/VM, pull an open-weight model (e.g., llama3.1:8b or qwen2.5), and verify local API connectivity at http://localhost:11434. |
| Task 2.2 | Structured Log Decoders | Write deterministic Python parsers for pre-structured JSON logs (Wazuh alerts, AWS CloudTrail) to directly output Canonical Event Records. |
| Task 2.3 | LLM Extraction Call for Unstructured Logs | Develop an Ollama Service client with a strict system prompt that extracts canonical JSON fields from free-text logs (syslog, auth.log, raw email headers). |

Stage 3: Deterministic Correlation Engine

Stage Objective: Develop rule-based Python logic (joins, set intersections, time windows) to group raw events by shared entities without relying on AI inference.

| Task ID | Task Name | Detailed Action Items |
| --- | --- | --- |
| Task 3.1 | Identity & Network Joining Logic | Write pure Python functions to correlate events sharing exact identity parameters (e.g., target user 'tsingh') or network markers (e.g., source IP '198.51.100.42'). |
| Task 3.2 | Domain & Resource Pivot Matching | Link pre-auth email URLs, DNS queries, and HTTP proxy requests based on exact matching domain strings (e.g., 'login-payroll-update.com'). |
| Task 3.3 | Sliding Time-Window Clustering | Implement time-delta logic to group events occurring within logical incident operational windows (e.g., events within +/- 15 minutes of an initial trigger). |

Stage 4: Event Sequencing & Timeline Skeleton Construction

Stage Objective: Sort correlated event clusters chronologically to form an auditable timeline skeleton per entity.

| Task ID | Task Name | Detailed Action Items |
| --- | --- | --- |
| Task 4.1 | UTC Timestamp Normalization | Parse all heterogeneous timestamp formats (ISO 8601, BIND DNS format, Syslog time) into unified UTC datetime objects. |
| Task 4.2 | Chronological Sorting Engine | Execute strict sorting logic across correlated event arrays to guarantee chronological sequencing. |
| Task 4.3 | Timeline Skeleton Verification | Output clean, structured JSON timelines representing the step-by-step incident backbone. |

Stage 5: Deductive Narrative Synthesis & Report Engine

Stage Objective: Use the local LLM to deduce a factual, non-speculative incident narrative and format it into the organization's standard incident report.

| Task ID | Task Name | Detailed Action Items |
| --- | --- | --- |
| Task 5.1 | Constrained Narrative Prompt Engineering | Craft a prompt for Ollama instructing the model to synthesize the timeline into a factual narrative using strictly provided log fields. |
| Task 5.2 | Jinja2 Report Template Mapping | Design a standardized Markdown/HTML incident report template featuring Executive Summary, Timeline, Compromised Assets, and Evidence references. |
| Task 5.3 | Report Generation Pipeline | Integrate the LLM narrative output and timeline data into the Jinja2 engine to auto-generate the finalized report. |

Stage 6: FastAPI Backend Orchestration & SQLite Storage

Stage Objective: Expose the 6-stage pipeline via REST APIs and persist raw upload batches, intermediate states, and generated reports in SQLite.

| Task ID | Task Name | Detailed Action Items |
| --- | --- | --- |
| Task 6.1 | Database Schema Design | Create SQLite tables via SQLAlchemy to store Upload Batches, Parsed Events, Correlated Timelines, and Final Reports. |
| Task 6.2 | REST API Development | Implement endpoints: POST /api/logs/upload, POST /api/incident/reconstruct, GET /api/incident/{id}/timeline, GET /api/incident/{id}/report. |
| Task 6.3 | Pipeline Orchestration Service | Build the central FastAPI backend service that coordinates ingestion -> extraction -> correlation -> sequencing -> deduction -> report export. |

Stage 7: Next.js + Tailwind Frontend Development

Stage Objective: Build an intuitive web interface for log file upload, visual timeline inspection, and report exporting.

| Task ID | Task Name | Detailed Action Items |
| --- | --- | --- |
| Task 7.1 | Log Batch Upload UI | Create a drag-and-drop file upload component in Next.js supporting batch log uploads. |
| Task 7.2 | Interactive Visual Timeline Component | Develop a vertical, color-coded chronological timeline component displaying event details, raw log references, and correlation tags. |
| Task 7.3 | Report Viewer & Export Interface | Build a rich preview panel for the final report with Markdown/PDF export options. |